2026

Azure Windows Virtual Machine Deployment using Terraform

Kyndryl Team

6/29/2026

Project Charter

## Project Title

Azure Windows Virtual Machine Deployment using Terraform

# Document Information

| Item | Details |
| --- | --- |
| Project Name | Azure Windows VM Deployment using Terraform |
| Project Type | Infrastructure as Code (IaC) Implementation |
| Methodology | Agile |
| Version | 1.0 |
| Project Duration | 5 Working Days |
| Sponsor | Course Instructor |
| Project Manager | Student Team Leader |
| Team Size | 4–6 Members |

Table of Contents

Project Title	1

Document Information	2

1. Project Purpose	4

2. Business Need	4

3. Project Objectives	4

3.1 SMART Objectives	5

4. Project Scope	5

In Scope	5

Out of Scope	6

5. Project Deliverables	6

6. Project Assumptions	7

7. Project Constraints	7

8. Project Milestones	7

9. Success Criteria	8

9.1 Success Metrics (KPIs)	8

10. Stakeholders	8

11. Team Roles	9

12. Risk Summary	9

13. High-Level Schedule	10

14. Budget Estimate	10

15. Communication Plan	11

16. Project Approval	11

17. Project Approval Statement	11

18.Project Closure Checklist	11

# 1. Project Purpose

The purpose of this project is to design, deploy, configure, and validate a Microsoft Azure Windows Virtual Machine using Terraform. The project provides hands-on experience with Infrastructure as Code (IaC), cloud networking, Azure compute resources, storage management, automation, and infrastructure lifecycle management.

Students will deploy a secure Windows Server virtual machine, configure networking and security, install IIS, attach additional storage, resize the VM, apply governance through resource tagging, and validate the deployment using User Acceptance Testing (UAT).

# 2. Business Need

Many organizations are adopting Infrastructure as Code (IaC) to automate cloud resource provisioning. Manual deployment is often time-consuming, inconsistent, and error-prone.

This project demonstrates how Terraform can be used to:

- Automate Azure infrastructure deployment.

- Standardize infrastructure configuration.

- Reduce deployment time.

- Improve consistency and repeatability.

- Support DevOps and Cloud Engineering practices.

# 3. Project Objectives

The project aims to achieve the following objectives:

- Deploy Azure infrastructure using Terraform.

- Create a secure networking environment.

- Deploy a Windows Server 2022 Virtual Machine.

- Configure Remote Desktop access.

- Install IIS automatically.

- Attach a 32 GB Standard HDD managed disk.

- Resize the virtual machine.

- Apply governance tags.

- Validate the infrastructure through testing.

- Produce professional project documentation.

## 3.1 SMART Objectives

| Objective | Target |
| --- | --- |
| Deploy infrastructure | Within 30 minutes |
| Deployment Success | ≥95% |
| Terraform Validation | 100% |
| UAT Pass Rate | ≥95% |
| Resource Tag Compliance | 100% |
| Documentation Completion | 100% |

# Project Design Flow

# 4. Project Scope

## In Scope

- Resource Group creation

- Virtual Network

- Subnet

- Network Security Group

- NSG Rules (3389 and 80)

- Public IP

- Network Interface

- Windows Server 2022 Virtual Machine

- IIS Installation

- Managed Disk Creation

- Disk Attachment

- VM Resize

- Resource Tagging

- Terraform Outputs

- User Acceptance Testing

- Project Documentation

## Out of Scope

- Azure Load Balancer

- Azure Application Gateway

- Azure SQL Database

- Azure Kubernetes Service

- Azure Backup

- Azure Site Recovery

- Azure Monitor

- Azure Policy

- Azure Firewall

- Azure DevOps CI/CD Pipeline

# 5. Project Deliverables

- Terraform Source Code

- Resource Group

- Virtual Network

- Subnet

- Network Security Group

- Public IP Address

- Network Interface

- Windows Virtual Machine

- IIS Web Server

- Managed Data Disk

- Resource Tags

- Terraform Outputs

- Test Report

- UAT Report

- Project Documentation

# 6. Project Assumptions

- Azure subscription is available.

- Students have Contributor permissions.

- Terraform is installed.

- Azure CLI is installed.

- Internet connectivity is available.

- Required software is installed before the project begins.

# 7. Project Constraints

- Project duration is limited to five working days.

- Azure subscription quotas may apply.

- Budget is limited to the provided Azure subscription.

- Students must use Terraform for infrastructure deployment.

- All deliverables must be completed within the scheduled timeline.

# 8. Project Milestones

| Milestone | Duration |
| --- | --- |
| Project Planning | Day 1 |
| Infrastructure Design | Day 1 |
| Azure Infrastructure Deployment | Day 2 |
| Windows Configuration & IIS Installation | Day 3 |
| Disk Attachment & VM Resize | Day 4 |
| Testing & Documentation | Day 5 |

# 9. Success Criteria

The project will be considered successful when:

- All Terraform code executes successfully.

- Azure infrastructure is deployed without critical errors.

- Windows VM is accessible using Remote Desktop.

- IIS website is accessible through HTTP.

- Managed disk is successfully attached.

- VM resizing is completed successfully.

- Resource tags are applied correctly.

- UAT pass rate is at least 95%.

- Documentation is complete and approved.

## 9.1 Success Metrics (KPIs)

| KPI | Target |
| --- | --- |
| Schedule Performance | ≥90% |
| Budget Variance | <10% |
| UAT Pass Rate | ≥95% |
| Deployment Success | ≥95% |
| Resource Availability | 100% |
| Security Compliance | 100% |

# 10. Stakeholders

| Stakeholder | Responsibility |
| --- | --- |
| Project Sponsor | Project approval and oversight |
| Instructor | Technical guidance and evaluation |
| Project Manager | Project planning and coordination |
| Cloud Infrastructure Engineer | Azure resource deployment |
| Terraform Developer | Infrastructure as Code implementation |
| System Administrator | Windows configuration and IIS installation |
| QA Engineer | Testing and validation |
| Documentation Lead | Project documentation |

# 11. Team Roles

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning, monitoring, reporting |
| Cloud Engineer | Azure resource deployment |
| Terraform Developer | Terraform development |
| System Administrator | Windows administration |
| Security Engineer | NSG and network security |
| QA Engineer | UAT execution |
| Documentation Lead | Final documentation |

# 12. Risk Summary

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Authentication failure | High | Validate Azure login before deployment |
| Terraform syntax errors | High | Execute terraform validate |
| NSG misconfiguration | High | Verify security rules before testing |
| Azure quota limitations | Medium | Validate quotas before deployment |
| Resource naming conflicts | Medium | Use unique naming standards |
| Deployment cost | Medium | Destroy resources after completion |

# 13. High-Level Schedule

| Phase | Planned Completion |
| --- | --- |
| Planning | 65% |
| Design | 60% |
| Implementation | 52% |
| Testing | 45% |
| Documentation | 40% |

# 14. Budget Estimate

| Category | Estimated Cost |
| --- | --- |
| Azure Virtual Machine | $25 |
| Managed Disk | $5 |
| Public IP | $2 |
| Networking | $3 |
| Miscellaneous Azure Resources | $5 |
| Estimated Total | $40 |

# 15. Communication Plan

| Meeting | Frequency | Participants |
| --- | --- | --- |
| Project Kick-off | Once | Entire Team |
| Daily Stand-up | Daily | Project Team |
| Progress Review | Every Two Days | Instructor & Team |
| UAT Review | End of Project | QA Team & Instructor |
| Final Presentation | Project Completion | All Stakeholders |

# 16. Project Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| Instructor |  |  |  |
| Project Manager |  |  |  |
| QA Lead |  |  |  |

# 17. Project Approval Statement

This Project Charter formally authorizes the Azure Windows VM Deployment using Terraform project. The project team is authorized to utilize the assigned resources and execute the activities described in this document to achieve the stated objectives within the approved scope, schedule, and constraints.

# 18.Project Closure Checklist

- ☐ All Terraform code committed

- ☐ All Azure resources deployed

- ☐ UAT completed

- ☐ Documentation completed

- ☐ Instructor approval received

- ☐ Resources destroyed

- ☐ Lessons Learned documented